CAMPUS LAUNCHPAD

Technical Architecture, Team Responsibilities & 2-Week Execution Plan

A student-built 12-week learning and peer collaboration platform

# 1. Project Vision

Campus Launchpad is a 12-week, student-led learning program for approximately 200–250 students. The platform will help students learn together, connect with peers, complete weekly tasks, track progress, explore career domains, participate in assessments, build real-world projects, and create an open-source portfolio.

Weeks 1–4: Git, GitHub, problem-solving, skill enhancement and peer interaction.

Weeks 5–6: Domain exploration and career awareness, including software, electronics, VLSI, embedded systems and other paths.

Remaining weeks: Team formation, anonymous real-world problem statements, project development and open-source work.

Assessment performance contributes to rank; projects become portfolio evidence.

AI provides progress insights and recommendations; deterministic backend rules calculate scores, XP and rankings.

# 2. Locked Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Student, admin and public web interfaces |
| UI | Tailwind CSS | Responsive interface and design system |
| Backend | FastAPI + Python | REST APIs, business logic and integrations |
| Database | PostgreSQL | Relational student, task, project and assessment data |
| ORM | SQLAlchemy | Database models and queries |
| Validation | Pydantic | Request/response validation |
| Authentication | Secure sessions/JWT strategy + refresh rotation + TOTP 2FA | Secure login and multi-device sessions |
| Cache | Redis | Caching, rate limiting and background workload support |
| Background Jobs | Redis-backed worker/queue | Analytics, notifications and scheduled jobs |
| AI/Analytics | Python service layer | Progress analysis and recommendations |
| Version Control | GitHub | Source control, pull requests and project collaboration |
| CI/CD | GitHub Actions | Automated testing and deployment |
| Containers | Docker + Docker Compose | Consistent development and deployment |
| Monitoring | Error/performance monitoring service | Production visibility |
| Storage | S3-compatible object storage | Permitted files and uploads |

# 3. System Architecture

Users
  ↓
Next.js Frontend
  ↓ HTTPS / REST API
FastAPI Backend
  ├── PostgreSQL
  ├── Redis
  ├── Background Workers
  └── AI / Analytics Layer
        ↓
External integrations: GitHub, Email, Storage

# 4. Team Responsibilities

| Member | Primary Ownership | Secondary Responsibility |
| --- | --- | --- |
| Chaitanya | Product lead, PBS, 12-week program, task rules, XP/ranking logic, AI requirements | Product testing and system decisions |
| Sushant | Backend lead, FastAPI, APIs, database models, authentication, business logic | Integration with frontend |
| Arpit | Frontend lead, Next.js UI, dashboards, responsive design | API integration |
| Krish | DevOps, Docker, CI/CD, staging/production deployment, performance and security testing | Release management |
| Prasanna | QA, documentation, API/user-flow testing, bug tracking | Integration support and overflow tasks |

# 5. Development Rules

Build v1 as a modular monolith. Do not create unnecessary microservices.

No direct pushes to main.

Every feature uses a feature branch and Pull Request.

Frontend and backend communicate through agreed API contracts.

Frontend can use mock data matching the API schema while backend APIs are being developed.

No AI system directly changes XP, scores or ranks.

Assessment integrity events are signals for review, not automatic proof of cheating.

Sensitive authentication and session data must not be exposed unnecessarily to frontend JavaScript.

# 6. Repository Structure

campus-launchpad/
├── frontend/
│   ├── app/
│   ├── components/
│   ├── services/
│   ├── hooks/
│   └── types/
├── backend/
│   ├── app/
│   │   ├── api/v1/
│   │   ├── models/
│   │   ├── schemas/
│   │   ├── services/
│   │   ├── repositories/
│   │   ├── core/
│   │   ├── analytics/
│   │   ├── ai/
│   │   └── workers/
├── docs/
│   ├── product/
│   ├── architecture/
│   ├── api/
│   ├── database/
│   └── testing/
├── infrastructure/
├── docker-compose.yml
└── README.md

# 7. Core Database Schema

## users

id UUID PK, email UNIQUE, password_hash, role, is_active, is_verified, created_at, updated_at

## student_profiles

id UUID PK, user_id FK, full_name, college_id, branch, year, profile_completed

## cohorts

id, name, batch_year, max_students, created_at

## peer_groups

id, cohort_id FK, name, max_members

## peer_group_members

id, peer_group_id FK, student_id FK, joined_at

## tasks

id, title, description, week_number, category, xp_reward, deadline, submission_type, is_required, created_by

## task_submissions

id, task_id FK, student_id FK, submission_data, status, submitted_at, reviewed_by, feedback

## xp_transactions

id, student_id FK, source_type, source_id, points, reason, created_at

## student_progress

id, student_id FK, week_number, task_score, assessment_score, peer_score, project_score, consistency_score, overall_progress

## ranking_snapshots

id, student_id FK, overall_score, rank, week_number, calculated_at

## assessments

id, title, description, week_number, duration_minutes, start_time, end_time, max_attempts, status

## questions

id, assessment_id FK, question_type, question, options, correct_answer, marks

## assessment_attempts

id, assessment_id FK, student_id FK, started_at, submitted_at, score, status

## integrity_events

id, attempt_id FK, event_type, metadata JSON, created_at

## projects

id, project_code, title, description, domain, difficulty, visibility, problem_source_type, status

## project_teams

id, project_id FK, name, mentor_id, status

## project_members

id, project_team_id FK, student_id FK, role, joined_at

## project_milestones

id, project_id FK, title, description, week_number, weight, deadline

## activity_events

id, user_id FK, event_type, entity_type, entity_id, metadata JSON, created_at

## ai_insights

id, student_id FK, insight_type, summary, recommendation, confidence, generated_at

# 8. API Interface Strategy

All APIs will be versioned under /api/v1/.

| Area | Examples |
| --- | --- |
| Authentication | /auth/register, /auth/login, /auth/2fa, /auth/logout |
| Student | /students/me, /students/me/dashboard |
| Tasks | /tasks, /tasks/{id}, /tasks/{id}/submit |
| Progress | /progress, /leaderboard |
| Cohorts | /cohorts, /peer-groups |
| Assessments | /assessments, /assessments/{id}/start, /submit |
| Projects | /projects, /project-teams, /milestones |
| Admin | /admin/students, /admin/tasks, /admin/analytics |
| AI | /ai/insights |

Example dashboard contract: student identity, overall progress, XP, rank, current week and task completion summary. This contract is agreed before implementation.

# 9. Security Architecture

Password hashing using a modern password hashing algorithm.

Mandatory 2FA for administrators; TOTP and recovery codes.

Secure multi-device session management with session revocation.

Rate limiting for login and sensitive endpoints.

Role-based access control.

Audit logging for sensitive actions.

HTTPS in staging and production.

Input validation and secure API authorization.

Assessment events: tab switch, window blur, fullscreen exit, copy attempts and permitted monitoring signals.

Any camera/audio processing requires clear consent, access controls and defined retention/deletion rules.

# 10. AI Progress Tracking

Activity Events
      ↓
Metrics Engine
      ↓
Structured Student Metrics
      ↓
AI Analysis
      ↓
Insight / Recommendation

Track consistency, completion, engagement, project progress and skill dimensions.

AI explains patterns and recommends next actions.

Rules engine—not AI—calculates XP, progress and ranking.

# 11. Deployment Architecture

Development:
Developer → Docker Compose → Next.js + FastAPI + PostgreSQL + Redis

Staging:
develop branch → CI tests → staging deployment → QA

Production:
main branch → CI tests → production deployment
                    ├── Frontend
                    ├── Backend container
                    ├── PostgreSQL
                    ├── Redis/worker
                    └── Monitoring + backups

# 12. Two-Week Execution Plan

## Week 1 — Foundation

| Member | Deliverables |
| --- | --- |
| Chaitanya | PBS, MVP definition, user journeys, task schema, XP/progress/ranking rules |
| Sushant | FastAPI setup, PostgreSQL models, authentication, user/role APIs, API documentation |
| Arpit | Next.js setup, design system, login/register/onboarding, dashboard shell, API client layer |
| Krish | Repository setup, Docker, Git workflow, CI checks, staging environment |
| Prasanna | README, setup documentation, authentication test cases, API test plan |

## Week 2 — Working Student MVP

| Member | Deliverables |
| --- | --- |
| Chaitanya | Weeks 1–4 task content, admin workflow, AI metrics requirements |
| Sushant | Tasks, submissions, XP transactions, progress engine, cohorts, peer groups, dashboard APIs |
| Arpit | Student dashboard, task pages, progress UI, peer group UI, basic admin interface |
| Krish | CI/CD, staging deployment, backups, environment separation, security/performance checks |
| Prasanna | Integration testing, regression testing, bug tracking, user acceptance testing |

# 13. Day-14 MVP Acceptance Criteria

Student can register and securely log in.

Student can complete onboarding and access a personalized dashboard.

Admin can create and manage tasks.

Student can view tasks and submit work.

Task completion updates XP and progress according to backend rules.

Students can be assigned to cohorts and peer groups.

Leaderboard displays approved ranking data.

Basic multi-device/session management is available.

Staging environment is deployed and tested.

Core user journey passes end-to-end testing.

# 14. Immediate Next Actions

Chaitanya: Create the PBS and product requirements document.

Sushant: Create backend architecture, initial ER diagram and OpenAPI contract.

Arpit: Create sitemap, design system and core wireframes.

Krish: Create repository, Docker setup, branching rules and CI pipeline.

Prasanna: Create QA checklist, test case format and bug reporting workflow.

Team: Conduct a 30–45 minute architecture review before coding and lock the MVP scope.

Version 1.0 — Internal Team Document